# TEST PLAN DOCUMENT

Project: ADD TO CART
Prepared By: HARI KRISHNA
Date: November 19, 2025

### Test  Strategy

- Verify all core Add to Cart behaviours: add single/multiple items, update quantities, remove

items, persist cart across sessions, and checkout handoff.

- Perform both manual and exploratory testing; include positive, negative, boundary, and

usability tests.

- Validate UI elements (buttons, counters, symbols), text and messages, layout across desktop

and mobile breakpoints, and cross-browser compatibility.

- Include basic security checks for cart tampering (client-side manipulation), and ensure data

privacy on persisted carts.

- Regression checks when product catalog or cart logic changes.

- Log defects and track using Bugasura.

Test Objectives

- Ensure items can be added to the cart from product listing and product detail pages.

- Verify quantity updates reflect correctly in cart totals and UI counters.

- Confirm items can be removed and undo actions (if available) work.

- Validate cart persistence: guest → login, and logged-in user across sessions.

- Ensure correct calculations of price, taxes, discounts, and shipping for sample scenarios.

- Verify graceful handling of out-of-stock, price-change, and invalid-product scenarios.

# Scope

In-Scope:

- Add to Cart from Product Listing Page (PLP) and Product Detail Page (PDP).

- Quantity increment/decrement and manual quantity edits.

- Remove item from cart.

- Cart summary calculations (subtotal, taxes, discounts, shipping).

- Cart persistence for logged-in and guest users (localStorage/cookies + server-side).

- Cart behavior during page navigation (SPA and page refresh).

- Cross-browser verification (Chrome, Firefox, Edge).

- Basic security validation for client-side tampering attempts.

Out-of-Scope:

  Full checkout/payment gateway processing (beyond verifying handoff/redirect).

  Recommendation engine testing, product search ranking.

  Backend API internal unit tests (only black-box API calls as part of flows).

  Mobile native app (Android/iOS) — web only.

# Test schedule

| Activity | Start Date | End Date | Responsibility |
| --- | --- | --- | --- |
| Test Planning | Nov 19, 2025 | Nov 20, 2025 | SDET |
| Test Case Design | Nov 20, 2025 | Nov 21, 2025 | SDET |
| Environment Setup | Nov 21, 2025 | Nov 24, 2025 | Developer |
| Test Execution | Nov 24, 2025 | Nov 25, 2025 | SDET |
| Defect Fixing & Retesting | Nov 25, 2025 | Nov 26, 2025 | Developer & SDET |
| Test Closure & Reporting | Nov 26, 2025 | Nov 27, 2025 | SDET |

Resources Planing:

- Hari Krishna (SDET-Trainee) will perform manual testing and log defects using Bugasura

# Risk Analysis

   Incorrect  price calculations or rounding issues causing revenue loss.

   Cart not persisting after login or page refresh — lost user data.

   Race conditions when multiple tabs update cart concurrently.

   Items remaining “in-cart” despite being out-of-stock on checkout.

   Client-side tampering (changing prices) if server-side validation is missing

# BUGS

Bug ID: TES12

Summary: “Add to Cart” button enabled even when product has zero stock

Steps to Reproduce:

  Open the product details page for an out-of-stock item.

  Observe the Add to Cart button status.

  Click the Add to Cart button.

Expected Result:

- Add to Cart button should be disabled or show “Out of Stock” message.

Actual Result:

- Button remains enabled and allows adding the item to the cart.

Severity: High

Priority: High

Environment Details:

OS: Windows 11

Browser: Chrome v119

App Version: v1.0

Bug ID: TES15

Summary: Cart icon counter does not update after adding an item

Steps to Reproduce:

- Navigate to any product listing page

- Add a product to the cart.

- Check the cart counter icon at the top of the page.

Expected Result:

- Cart counter should increase by 1 after adding the item

Actual Result:

- Cart counter remains at 0 until the page is refreshed

Severity: Medium

Priority: High

Environment Details:

- OS: Windows 10

- Browser: Edge v118

- App Version: v1.0

Bug ID: TES19

Summary: Quantity field allows entering negative numbers

Steps to Reproduce:

- Add any product to the cart.

- Open the cart page

- Enter a negative value (e.g., “-2”) in the quantity box.

.

Expected Result:

- System should restrict negative input and show a validation error.

Actual Result:

- Cart accepts negative numbers without any warning.

Severity: Medium

Priority: Medium

Environment Details:

- OS: Windows 11

- Browser: Firefox v118

- App Version: v1.0

# Functional Test Cases

| Test Case ID | Test Scenario | Test Steps | Expected Result |
| --- | --- | --- | --- |
| TC01 | Add single item from PDP | 1. Open product detail page for Product A. 2. Click Add to Cart. | Item appears in mini-cart; cart counter increments to 1; subtotal shows ₹1,000. |
| TC02 | Add item from PLP (quick-add) | On listing page, click quick Add to Cart on Product C. | Product C added; mini-cart shows item; no navigation required |
| TC03 | Add multiple different items | - Add Product A then Product C. | Cart counter reflects 2 items; subtotal sums correctly (₹1,199 before discounts). |
| TC04 | Update quantity in cart | Add Product A. 2. In cart, change quantity to 3. 3. Click Update/blur. | Quantity updates to 3; subtotal = 3 × ₹1,000 = ₹3,000. |
| TC05 | Remove item from cart | Add Product A and Product C. 2. Remove Product C from cart. | Add Product A and Product C. 2. Remove Product C from cart. |

# Negative Test Cases

| Test Case ID | Test Scenario | Test Steps | Expected Result |
| --- | --- | --- | --- |
| TC06 | Add with invalid SKU / removed product | Attempt to add a product removed from catalog by manipulating request | API returns error; UI shows user-friendly message “Product unavailable”. |
| TC07 | Quantity exceeding stock | Set quantity to more than stock (e.g., 11 for Product A stock=10) | Error or limit enforced; cannot exceed available stock. |
| TC08 | Negative quantity | Enter -1 in quantity | Validation prevents it; show error. |
| TC09 | Apply invalid promo code | Apply code NO_SUCH_CODE | Show “Invalid promo code” |
| TC10 | Client-side price tampering | Modify cart item price on client and attempt to checkout. | Server rejects manipulated price; server-side recalculation used |

Boundary Test Cases

| Test Case ID | Test Scenario | Test Steps | Expected Result |
| --- | --- | --- | --- |
| TC11 | Quantity = 0 | Set quantity to 0 and update | Either remove item from cart or prompt user |
| TC12 | Maximum allowable quantity | Enter extremely large quantity (e.g., 1,000,000) | System handles limit or shows error “Quantity exceeds limit” |
| TC13 | Cart size limit | Add items until cart reaches system limit (if any) | Either allow up to limit or display friendly error. |
| TC14 | minimum stock threshold | 1. Select a product with 1 quantity left in stock. 2.Try adding quantity = 2 to the cart. | System should restrict adding more than available stock. Error message: “Only 1 item left in stock.” |
| TC15 | promo code application limit | Add items equal to the minimum required price (e.g., ₹500). Apply a promo code that requires ₹500 minimum purchase. | Discount should apply successfully (threshold met exactly) |

# Usability Test Cases

| Test Case ID | Test Scenario | Test Steps | Expected Result |
| --- | --- | --- | --- |
| TC16 | Mini-cart visibility and accessibility | Add item; open mini-cart on various screen sizes | Mini-cart displays; accessible via keyboard; readable |
| TC17 | Clear messaging for stock & errors | Try add out-of-stock item | Clear message and suggested actions (notify me). |
| TC18 | Mobile responsiveness | Use mobile viewport; add/remove and proceed to checkout. | Cart works with touch; controls not overlapping. |
| TC19 | Product added confirmation feedback | Click Add to Cart on any product. Observe the screen for any message or highlight. | System should show a confirmation (toast message, tick animation, mini-cart pop-up). |
| TC20 | Error message readability | Trigger an error (e.g., add out-of-stock item). Look at the message shown. | Message should be simple, readable, and non-technical. Should be placed near the relevant field. |